## Slide 1
Copilot Diagnostic Pipeline Architecture
The Factory Floor — Industrial Maintenance Copilot (Motors + Variable-Frequency Drives)
USER
Diagnostic Agent
orchestrates tools · decides next evidence to gather
Session memory
context carried across the conversation
Vision Tool
Reads equipment nameplate + fault-code and sees an image
History Tool
Consults the history of this machine
RAG Tool
Does retrieval from the doc gathered. Search in manuals and SDS
Manuals
Siemens motor / VFD PDFs
SDS
safety data sheets
Vector DB
persistent Chroma store
EVIDENCE AGGREGATION
Joins all the above info, before giving an answer
Diagnostic Reasoning
LLM does the synthesis over all these evidences
Safety Validator
Will give safety instruccions for each operation to perform before the answer
Root Cause + Recommended Actions
Final answer with Citations from the source
LEGEND
Core reasoning
Tools
Data source
Safety gate

## Slide 2
Project Roadmap
The Factory Floor — Industrial Maintenance Copilot (Motors + Variable-Frequency Drives)
100%
completed
9 of 9 notebooks
Done
On Going
Next
To do
01
Data Ingestion
We read the manual PDFs, page by page.
We tag each page (which manual, page number, equipment type).
We prepare everything for the next step — no AI involved yet.
Done
02
Vector DB & Retriever
We split the text into smaller chunks.
We turn each chunk into a vector (embedding) and store it in a database (Chroma).
We build the search engine that finds the most relevant chunks.
Done
03
RAG + Citations + App Demonstration
The user's question retrieves the most relevant chunks from the vector database.
The language model answers using only that information, citing the source.
We demo all of this working through an interface (Streamlit).
Done
04
Maintenance History
We create a simulated history of faults and repairs per machine.
We store it in structured form (like a table), not free text.
We build a function that returns the history for a specific machine.
Done
05
Computer Vision
We classify the type of defect visible in a photo (scratch, deformation, structural damage, contamination...).
We use a curated MVTec AD image set — only categories relevant to motors and VFDs (cable, metal nut, screw, transistor).
Done
06
Safety Validator
We check whether the model's answer states safety precautions before any recommended repair step.
We use an LLM judge plus a deterministic keyword cross-check, and audit every answer in the evaluation notebook.
Not yet a live blocking gate in the app -- measured failure rate: 40.0% for the agent vs. 94.1% for an uncontracted baseline.
Done
07
Orchestrator Agent
We build an "agent" that decides on its own which tool to use.
It chooses between manuals, history, or image, depending on the question.
It combines the information from all of them before answering.
Done
08
Memory
The system remembers what was said earlier in the same conversation.
It also keeps memory tied to each specific machine.
We test it with a follow-up question.
Done
09
Evaluation
We create questions with already-known correct answers.
We measure whether the system answers correctly and cites properly.
We compare versions to see if a change made things better or worse.
Done

## Slide 3
Core Requirements Checklist (added 2026-08-19)
Cross-checked against the official bootcamp spec, 2026-08-19 — all 7 requirements ✅ Done as of 2026-08-21
Requirement (bootcamp spec) | Status | Notes
1. Retrieval-Augmented Generation | Done | Chroma vector DB, citations in every answer (factory_floor/rag.py)
2. Agents (tool choice + memory) | Done | factory_floor/agent.py — a real agentic architecture (langchain.agents.create_agent, LangGraph under the hood) with search_manuals and get_maintenance_history tools; the model decides which to call, combines them with any photo classification, and asks a clarifying question instead of guessing when signals conflict (verified with a real conflicting-signals test). Memory carried via the existing session turns/chat history.
3. Tracing / Observability | Done | LangSmith, dedicated “factory-floor” project (factory_floor/tracing.py, does not touch the shared .env). Every agent/baseline run is tagged, named, and returns a run_id; a real multi-step trace (2 tools, in order) verified live in notebooks/08_tracing_observability.ipynb, alongside a single-chain baseline trace and a zero-tool-call reasoning trace.
4. Multimodal component | Done | Defect classification over curated MVTec AD subset (cable, metal_nut, screw, transistor) — factory_floor/vision.py. Trained classifier 82.2% accuracy vs. 77.1% majority-class / 42.5% zero-shot-LLM baselines on a held-out test split. Each classified photo also gets an LLM-generated recommended-actions response (safety precautions first, explicitly not manual-grounded) and joins the same conversation/follow-up flow as text questions in app.py.
5. Evaluation + baseline benchmarking | Done | 37 troubleshooting scenarios (eval_scenarios.csv) scored via factory_floor/evaluation.py, agent vs. baseline (rag.ask()): root-cause 78.4% vs. 75.7%, evidence 45.9% vs. 48.6%. 3 structural comparisons in notebooks/10_evaluation_baseline.ipynb: machine-history awareness (baseline 0%, structural), conflict handling (agent asks a clarifying question, baseline does not), and the safety audit (agent 40.0% precaution-ordering failure rate vs. baseline 94.1%, reported honestly). Vision (item 4) supplies the defect-classification accuracy part of this requirement.
6. Deployment (web app) | Done | Streamlit app, runs locally (app.py)
7. Final presentation | N/A (end of project) | Delivered live at the end of the 5-week timeline

## Slide 4
Item 05 — Computer Vision: Scope Correction
The internal roadmap description did not match the official graded requirement — corrected 2026-08-19
Previous internal description (incorrect):
• “The user uploads a photo (nameplate or fault display). The system reads that image and extracts useful info (fault code, model).”
Official spec requirement (“multimodal core”, non-negotiable):
• “Build the vision path over defect images: classify the type of defect visible in the photograph — a scratch, a crack, contamination, and so on.”
Dataset — curated, not generic:
• MVTec Anomaly Detection, restricted to 4 categories physically plausible on/around motors and VFDs: cable, metal_nut, screw, transistor. The other 11 generic MVTec categories (bottle, hazelnut, toothbrush, ...) are deliberately excluded.
Evaluation requirement:
• Defect-classification accuracy on a held-out test split, benchmarked against a simpler baseline (zero-shot vision-LLM vs. a trained classifier).

## Slide 5
Status & Next Steps
The Factory Floor — Industrial Maintenance Copilot (Motors + Variable-Frequency Drives)
✅ ALL MINIMUM REQUIREMENTS COMPLETE
7 of 7 bootcamp core requirements · 9 of 9 roadmap items · RAG · Agent · Tracing · Vision · Evaluation · Safety · Deployment
WHAT COMES NEXT
IN PROGRESS
Alphanumeric fault codes
Embedding search is unreliable for exact codes
such as F30021 unless a symptom is typed too.
Currently being worked on — the likely direction is
hybrid lexical + semantic retrieval, or a guardrail
that verifies the code literally appears in the
retrieved context before answering.
NEXT
Extensive real-world testing
Drive the running app repeatedly, across many
machines, codes and phrasings.
Notebooks prove each part in isolation; only
sustained hands-on use surfaces the failures
that matter to an operator.
EXPLORING
Audio diagnostics
The operator uploads the sound the machine was
making; the system suggests a likely fault.
Not required by the core requirements — the
multimodal component is already satisfied by
vision. A genuine extra.
Status as of 25 August 2026